Hamid Zareipour

Professor, P.Eng., Ph.D., FIEEE

Department of Electrical and Software Engineering

# Design Roadmap Document

ENEL 500 – Capstone

Table of Contents

1

Table of Contents	2

Objectives	3

Document Structure	3

1.	Project Identification Cover Page	3

2.	Table of Content	3

3.	Glossary	4

4.	Short Bios	4

5.	Project Motivation and Objectives	4

6.	Project Scope and Deliverables	4

7.	Preliminary Design of the Proposed Solution	4

8.	Alternative Solutions/Methodologies	5

9.	IP and Other Legal Agreements	6

10.	Technical Specifications	6

11.	Materials, Supplies, Tools, and Cost Estimates	6

12.	Risks and Risk Mitigation Plans	6

13.	Major Technical Tasks and Milestones	7

14.	Roles and Responsibilities	8

15.	Measures of Success and Validation Tests	8

16.	Team Logbook	8

17.	Appendix	8

18.	References	8

Important Note	9

Formatting Guidelines	9

Submission Requirements	9

# Objectives

The primary objective of the design roadmap document is to define and formalize the project's scope and deliverables. Additionally, it aims to explore various technical solutions and methodologies that could potentially fulfill the project objectives, and identify the preferred solution chosen by the team. Furthermore, this report is expected to elaborate on how to implement the design solution as much as possible at this stage. The report is meant to be the working roadmap for the life of the project. However, technical decisions and solutions may change as the project implementation progresses.

# Document Structure

The design roadmap must include the following sections. Other information can be added as required depending on the nature of the project.

## Project Identification Cover Page

Create a cover page which includes the following information:

- Project title

- Team number

- Name, email, UCID of the project manager at the time

- Name and UCID for the rest of the team members

- Name of the support technician if applicable

- Name of the academic advisor

- Name of the sponsoring company

- Name and email of the sponsor representative

## Table of Content

Ensure the document has a table of contents.

## Glossary

In this section, include terms, abbreviations, and nomenclature that would help with the readability of the report.

## Short Bios

Add a short bio of each team member and their technical/business interests and skills.

## Project Motivation and Objectives

Describe the project motivations and objectives. Be specific in terms of issues that might have led to the definition of this project (motivation), and what problem will be solved by the end product of this project (objectives).

## Project Scope and Deliverables

In this section, describe and elaborate on the scope of the main product as an integrated engineering system. Be specific about what it would and would not do. Specify the project deliverables, such as product prototypes, user manuals, drawings, guidelines, and codes, etc. Categorize items into must-have, should-have, and nice-to-have categories. Be specific and right to the point. What you will be specifying here in this stage will be the reference for the final deliverables and scope of the project. Ensure you have a clear conversation with the sponsor and discuss the final deliverables and scope. Make it clear to them that from here onward, any change in the scope and deliverables must be mutually agreed upon. Neither the team nor the sponsor will be allowed to expand/cut back on the scope and deliverables unilaterally.

Categorizing Deliverables: Must-Haves, Should-Haves, and Nice-to-Haves

In this course, it is essential that each project team clearly defines and categorizes their deliverables into three groups: Must-Haves, Should-Haves, and Nice-to-Haves. This categorization serves as a way to set clear expectations for the project’s success and progression.

- Must-Haves: These are the non-negotiable, minimum requirements that your team needs to deliver in order to successfully complete the course. Without these, the project is considered incomplete or unsuccessful. Think of these as your core deliverables that demonstrate you’ve met the essential objectives of your project. Teams should prioritize Must-Haves from the beginning and allocate the necessary resources and time to ensure their completion. The quality of these must be solid, and no compromises should be made on their delivery.

- Should-Haves: These are important features or deliverables that significantly enhance your project but are not absolutely critical for its completion. While the sponsor and your evaluators would be pleased to see the Should-Haves included, not delivering all of them will not impact your overall success in the course. However, delivering on Should-Haves can demonstrate strong planning, efficient resource management, and advanced problem-solving skills, showing that your team has exceeded basic requirements.

- Nice-to-Haves: These are additional, value-adding deliverables that go above and beyond the project’s essential scope. Nice-to-Haves are often features or enhancements that superstar teams achieve, reflecting creativity, innovation, and a strong understanding of the problem space. Successfully incorporating Nice-to-Haves is a sign of excellence and can greatly impress sponsors and stakeholders, though they should only be pursued if Must-Haves and Should-Haves have been sufficiently addressed.

Agreement with the Sponsor
It is crucial that these categories and their contents are mutually agreed upon between your team and your sponsor. Engaging in this conversation early on will help align expectations, prioritize efforts, and manage scope effectively. Ensure you have clear documentation that outlines each category, which will guide both your team and the sponsor throughout the project timeline.

Important Note: Remember that while Must-Haves define the minimum success criteria, the Should-Haves and Nice-to-Haves give you opportunities to differentiate your project. Teams should be strategic and realistic about what they can achieve within the project timeline, but also think ambitiously about how they can exceed expectations.

## Preliminary Design of the Proposed Solution

Clearly describe the design solution that you are proposing for implementation that will fulfill the required scope and deliverables. Provide all necessary diagrams, tables, graphs, flowcharts, logic diagrams, schematics pictures, etc. that might help in communicating your design. Feel free to break this section into subsections of your choice.

Show how various components of the solution are related and interact with each other. Provide as much detail of your design as possible at this stage.

#### Note 1 For Software Projects:

You are required to provide a diagram of the conceptual view showing the architecture of the system that you are going to develop. At this stage, you should be able to explain exactly what the client (your sponsor) has asked you to build, including its individual features. Also, you should provide, as much as possible, some information on how you will build what you are planning to build.

#### Note 2 For Software Projects:

Due to the increasing use of agile methods in the software industry in the last few years, the use of Agile methods for software development is necessary for this course. Agile refers to a set of “methods and practices based on the values and principles expressed in the Agile Manifesto (https://www.agilealliance.org/agile101/),” which includes things like collaboration, self-organization, and cross-functionality of teams. Scrum is a framework that is used to implement Agile development. To get familiar with Agile and Scrum, you can watch this video: https://www.scrumalliance.org/learn-about-scrum.

## Alternative Solutions/Methodologies

This course requires demonstration of engineering design when doing the project. To do this, you need to discuss alternative design paths/methodologies where ever there is more than one way of doing things. This is to show that you have looked at a few alternative solutions (at least 2-3 solutions) and you have some ideas about which one may work better in the case of your project.

The objective here is to ensure that while you may change the methodologies and the design as you move on, you have identified some potential solutions and have some preferences. You may adjust the design and sometimes completely change the design as you proceed with the implementation of the designed solution.

As much as possible at this stage, discuss what makes the design choices that you have made so far better than other alternatives. Note that any engineering problem could have more than one solution. As a design engineer, you are expected to select the solution that fits your team’s resources, including human, time, and capital resources. You must justify your selection. This section is intended to highlight the design component of the project.

You need to demonstrate that you have searched the public domain for alternative tools/techniques and justify what you are using/applying what you have used/applied. This section must clearly show that you have taken an engineering design approach, i.e., selecting the best solution/methodology from a set of solution/application/methodology candidates. Again, things may change later, but you must demonstrate that you have looked at the solution space and you have some alternative options.

Properly cite the references that you have used in finding and forming your solutions. Your references should be a combination of academic works, industry reports, relevant industry web releases, and relevant books. Avoid unknown or non-proven sources. Make sure your references are reliable.

Feel free to break this section into subsections of your choice.

## IP and Other Legal Agreements

Elaborate on any agreements that you might have amongst the team members and/or with the sponsor. You are strongly advised to discuss intellectual property (IP) and any other matter that could be controversial later.

## Technical Specifications

The specifications that the final product must meet need to be stated here, in a table format, including the budgetary limit. For example, specifications may include weight, size, dimensions, voltage limit, power limit, range, operating system, GUI, speed, etc. Specifications must be measurable.

## Materials, Supplies, Tools, and Cost Estimates

Provide a detailed inventory of materials, supplies, tools, and other resources required for the project, along with an estimated cost of completing your project. A tolerance for the cost must also be estimated (e.g., $250+/- 5%). Note that the final cost of a project is measured against the initial estimated costs. While minor cost overruns are common, significant deviations indicate a project delivery weakness. Thus, while cost deviations are normal, you need to do your best to estimate at this stage. Some projects may not necessarily have a direct financial cost (e.g., software projects). In such a case, only elaborate on the tools and “materials and supplies”, where applicable. If none applies, mention and justify.

## Risks and Risk Mitigation Plans

Identify and discuss the potential risks in delivering your project, and your approach to mitigating/managing the risks. For example, you count on some data to be provided by the sponsor at a certain time. What if the data is delayed or not provided at all? How will you be dealing with this issue? Note that you discuss project delivery risks here. Anything that may delay or severely impact the delivery of the final product needs to be identified here, and mitigation plans must be developed accordingly. Another example is the delivery of materials critical to project success. If it takes 8 weeks to get your order, what is your plan to ensure the project is not delayed?

## Major Technical Tasks and Milestones

Based on the design roadmap, project scope and deliverables, and the alternative solutions considered, define the project milestones and an estimated timeline. Summarize the major tasks that must be completed by each milestone to complete the project. A clear and concise table listing milestones, tasks, and specific timelines is recommended. Ensure this section covers all activities up to the project's completion at the end of the Winter term.

#### Note 3 For Software Projects:

Define your general sprint timelines and roughly state the goals, outcomes and prerequisites of each sprint cycle. Based on the course timeline you will be implementing your project in three sprints with the following timeline:

| Sprint | Timeline | Sprint Planning | Sprint Review |
| --- | --- | --- | --- |
| First Sprint | The time of submitting the Design Roadmap to the fall term progress evaluation | Design Road Map Document | Fall term progress evaluations |
| Second Sprint | After fall term evaluations to winter term evaluations | Fall term progress evaluations | Winter term progress evaluations |
| Third Sprint | After winter term evaluations to final demonstration | Winter term progress evaluations | Project demonstration and final presentation |

In each sprint, before the start of the sprint, you must clearly state the following: your goals for this sprint, exact outcome, evaluation criteria, technical specifications and materials tools, cost estimation, and alternative solutions to your designs in each sprint. As the Design Roadmap Document is due before the first sprint, you are required to provide this information for the first sprint in this document. After each sprint, you should provide the outcome of the sprint, defined at the start, the evaluation, and your plan to solve and refine possible issues. Those will be done during the evaluation sessions.

## Roles and Responsibilities

Outline and define the roles and responsibilities of each team member. You can use methods like the RASCI (Responsible, Accountable, Supportive, Consulted, Informed) Chart or the RACI (Responsible, Action, Coordination, Inform) Chart. Alternatively, summarize the roles in a table format. The goal of this section is to ensure that the team has a clear plan for roles and responsibilities. Note that these roles may be adjusted as the project progresses.

## Measures of Success and Validation Tests

Specify the criteria for evaluating the project's overall success. Ideally, meeting all technical specifications and deliverables indicates success. However, deviations from the envisioned design might occur. In such cases, outline the measures that will be used to claim success. Identify and describe the methods and tests that will be used at the end of the project to validate success. This section should provide evidence that your team has a plan for testing and validation, without needing to be exhaustive.

## Team Logbook

Detail the methods, tools, and procedures you will use to create and actively maintain a team logbook.

## Appendix

Include supplementary materials like raw data, calculations, drawings, and charts. Label and reference each item in the main report.

## References

Cite all the sources that were used in this report in this section. A citation needs to include the author's name (people or organization), the title of the document, web links if available, date and year of publication, and place of publication.

# Important Note

If any major project deliverables or scope changes are necessary, consult with the TA first. In case there are disagreements, consult with the instructor. Changes must not significantly reduce the workload of team members. Approval from the sponsor rep and discussion with the academic advisor are mandatory before implementing changes.

# Formatting Guidelines

Use the same sections names listed in this document as your report’s section titles

Font: Times New Roman, 12 pt

Spacing: 1.5 lines

Margins: Normal 1’’

# Submission Requirements

Submit through D2L only. Detailed instructions will be provided closer to the submission deadline.

One submission per team

File format: PDF only